# Phase 1 Report: Workflow 1 (Single Prompt with Acceptance Criteria)

Oct 3, 2026 · @Danny

## Summary

Workflow 1 converted all three files in server/finders/ (AuthorFinder, BookFinder, PodcastFinder) from JavaScript to TypeScript from a single prompt. After the run, npm run build:server reports 0 "error TS", npm test shows 356 passing, no test file was modified, and the compiled JavaScript differs from the baseline only in behaviour-neutral ways. The session cost $1.70 (tool-reported), with 4m52s of API time and 7m22s of wall time. The result is committed as 90dd0958 on danny/phase1.

For a task this small, with acceptance criteria a tool can check and allowJs keeping the rest of the server in JavaScript, one prompt was enough. This does not show how the workflow scales: the earlier whole-server one-shot run, which had no acceptance criteria, never reached a working build.

## Setup and baseline

The run started from baseline commit 7d10b8fc (Audiobookshelf v2.37.0) on a new branch danny/phase1, with a clean working tree. The machine was Ubuntu 24.04 with Node v24.11.0.

- Tool and model: Claude Code, Opus 5.5, medium effort, no plugins (group plan). No plan document or context file was given to the agent in the prompt.

- Baseline: npm test (which runs npm run build:server, then mocha on dist-server/test) gives 356 passing. The baseline build has 0 type errors (first line of progress.log, measured with tsc --noEmit). Line coverage of the whole repo is 18.89%, taken from Arthur's baseline run in the group plan and not re-measured.

- Compiler settings: tsconfig.server.json sets strict: true, allowJs: true and noEmitOnError: true, and includes both .js and .ts files. A single type error therefore blocks all output, and the tests run against compiled output.

- Scope: the three files in server/finders/: BookFinder.js (702 lines at baseline), AuthorFinder.js and PodcastFinder.js, about 805 lines in total (group plan).

Progress for this phase is measured by: files converted out of 3, strict type errors from tsc, tests passing out of 356, test files modified, count of any and @ts-* escapes, and whether the compiled JavaScript behaves the same as the baseline's.

## Workflow 1 as run

Workflow 1 means giving the agent the goal and acceptance criteria and letting it plan and implement. I did not review a plan, set milestones, or split the work by file. The only input was this prompt, which is the first and only user message in the session transcript:

Convert server/finders/AuthorFinder.js, BookFinder.js and PodcastFinder.js to TypeScript.
Keep everything else in the repo as it is.
Acceptance criteria:
1. `npm run build:server` reports 0 "error TS".
2. `npm test` shows 356 passing, 0 failing.
3. No existing test is edited, skipped or deleted.
4. Runtime behaviour is unchanged. Do not fix bugs you find, list them instead.
5. Avoid blanket `any`; use meaningful types.
Plan the work yourself and implement it end to end without waiting for my approval. Report when done.

The transcript runs from 10:37:19 to 10:42:38 (5m19s) and contains no follow-up message from me. The agent made 23 tool calls (20 shell commands, 1 file read, 2 file writes). /usage reports 7m22s of wall time for the session.

I checked the output myself after the run instead of relying on the agent's report: a fresh npm test, a tsc --noEmit error count, git diff against the baseline for scope and test files, a search for any and @ts-*, and a diff of the compiled JavaScript from the baseline (built in a separate worktree) against the compiled JavaScript of the new code.

## Results

Every acceptance criterion that a tool can check held when I re-measured it. The agent's own summary matched on those, but was incomplete on the behaviour check.

| Check | Agent's report | My measurement |
| --- | --- | --- |
| Files converted | 3 of 3 | 3 of 3 (js=0, ts=3 in progress.log; git shows 3 renames) |
| Strict type errors | 0 | 0 |
| Tests | 356 passing, 0 failing | 356 passing (phase1-final-test.txt) |
| Test files changed | none | none (git diff HEAD --stat -- test is empty) |
| Files changed | only the 3 finders | only the 3 finders, 277 insertions and 153 deletions |
| any and @ts-* | "No any" | 0 any types, 0 @ts-* comments, 1 as unknown as string cast at BookFinder.ts:706 |
| Behaviour unchanged | compiled JS differs only in formatting plus 5 listed changes | no behaviour change found in the 319-line compiled diff; 3 further changes were not listed (see Analysis) |
| Size after conversion | not reported | 929 lines of TypeScript (85 + 800 + 44) |

Cost and time come from /usage (tool-reported): $1.70 in total, with $1.70 on claude-opus-5-5 and $0.0012 on claude-haiku-4-5. API time was 4m52s, wall time 7m22s, and output was 33.7k tokens. The result is committed as 90dd0958.

## Analysis: why it worked, and where it is weak

The run succeeded because the failure surface was small and every acceptance check was automatic. Its main weakness is that the types at the boundary with the still-JavaScript providers are asserted, not checked.

- Small blast radius by construction. With strict and noEmitOnError, one type error blocks all output and all tests. With allowJs and both .js and .ts in include, the three converted files compile next to untouched JavaScript callers and tests. A mistake could therefore only break these three files, not the server. In the whole-server run the same settings made every unfinished file block the build.

- A closed feedback loop. Criteria 1 and 2 are commands the agent can run itself. The agent's report says the compiler crashed with "Debug Failure" while BookFinder was half converted and recovered once the type errors were fixed; I did not reproduce that.

- Boundary types are assumed. The compiled diff shows six provider calls wrapped in (await ...) casts: isbnLookup, searchTitle, and the search methods of Google Books, FantLab, Audible and the custom-provider adapter. The agent says the providers' JSDoc only promises a plain Object. The types inside the finders are real, but the shape of provider results is an assumption that will only be tested when the providers are converted.

- A cross-file convention chosen silently. All three files use import X = require() and export = new X(). The agent says this keeps existing require() callers and the sinon stubs in BookFinder.test.js working, and the passing tests are consistent with that. In a workflow with several independent sessions, nothing would stop another session choosing ES module syntax; a shared context file would be needed to keep this consistent. That last point is my hypothesis, not something I tested.

- Types exposed an old bug, and criterion 4 forced a workaround. findCovers passes options where search() expects isbn (BookFinder.ts lines 704 to 724). The agent kept the behaviour with a cast and a comment, as instructed. It listed further suspected bugs (late null checks, null accepted by the isNaN checks, a dead null check in getAudibleResults, a stale JSDoc return type, and an "already tried" check that compares lowercased candidates with original-case input). I verified only the first one.

- The agent's account of its own diff was incomplete. It said the compiled output differed only in formatting and five listed changes. The diff also contains a new isProviderError() helper replacing three inline errorCode checks, renamed local variables in search(), and module.exports moved to the end of BookFinder. None of these changes behaviour in my reading, but the summary could not replace the diff.

- Tests cover one of the three files. Only BookFinder.test.js exercises the finders. AuthorFinder (85 lines) and PodcastFinder (44 lines) have no direct tests, so "356 passing" says little about them. The compiled-output diff was the only check on those two.

## Comparison with the whole-server one-shot run

The two runs used the same tool and model, but they are not a like-for-like test: the scope and the prompt both changed, so the difference in outcome cannot be credited to either one alone.

|  | Whole-server one-shot | Phase 1, workflow 1 |
| --- | --- | --- |
| Scope | all 182 first-party server files plus index.js | 3 files in server/finders/ |
| Acceptance criteria in prompt | none | five (build, tests, no test edits, same behaviour, no blanket any) |
| Strict type errors at end | 2,805 (final-build.txt), in 103 files listed in error-files.txt (the agent said 104) | 0 |
| Tests that could run | 0 of 356 (build failed, so mocha never started) | 356 of 356 |
| Cost (tool-reported) | $35.22 | $1.70 |
| Wall time (/usage) | 1h16m7s | 7m22s |
| Output tokens | 307.5k | 33.7k |

Sources: one-shot-evidence/notes.txt and final-build.txt for the first column, phase1-evidence/usage-after.txt for the second.

## Limitations and what I would change

This is one run, with one tool and model, on one small module, so run-to-run variance is unknown and nothing here shows how workflow 1 behaves on the larger Phase 2 pipeline.

- The behaviour check is static: it compares compiled JavaScript and does not run AuthorFinder or PodcastFinder, which have no tests.

- Only the findCovers bug was verified; the other suspected bugs are the agent's claims.

- The 18.89% coverage figure comes from another team member's baseline run.

- Some of my verification outputs (error count, git diff --stat) were saved to phase1-verification.txt only after the run (14:31, from the committed state), not captured during it. I was also away while the agent ran, so the logger was stopped when I came back (end.txt, 10:45:29), not when the agent finished; run duration comes from the transcript and /usage.

If I ran it again:

- Save every verification output to the evidence folder as it is produced, and save the prompt to a file before the run.

- Add a small characterization test for AuthorFinder and PodcastFinder before converting, so the 356-test check covers all three files.

- Add a line to the prompt asking the agent to record its module-style and typing decisions in a file, so later sessions can follow them.

- Run the whole-server prompt again with the same five acceptance criteria, to separate the effect of the criteria from the effect of scope.

## Evidence index

All files are in a4-context/phase1-evidence/ unless stated otherwise.

| File or reference | Supports |
| --- | --- |
| Commit 90dd0958 on danny/phase1 (base 7d10b8fc) | The converted code and the diff statistics |
| c6e3d5ac-1754-485f-91c8-90a7e74f48ec.jsonl | Session transcript: verbatim prompt, single user message, 23 tool calls, run times |
| baseline-test.txt | Baseline: 356 passing |
| phase1-final-test.txt | Test result after the run: 356 passing |
| phase1-verification.txt | Re-measured after the run on commit 90dd0958: 0 strict type errors, diff statistics against the baseline, empty test-directory diff, no any or ts directive in the finders |
| start.txt, end.txt, progress.log | Logger start time; end.txt is when I stopped the logger after returning, not when the agent finished; progress.log holds three timestamped samples of file counts and type errors taken while I was away |
| usage-before.txt, usage-after.txt | Tool-reported cost, time and tokens |
| agent-report.txt | The agent's own final report (some lines are damaged by copying; the full text is in the transcript) |
| compiled-diff-AuthorFinder.txt, compiled-diff-BookFinder.txt, compiled-diff-PodcastFinder.txt | Diff of compiled JavaScript, baseline against new code (53, 245 and 21 lines) |
| one-shot-evidence/ | Evidence for the whole-server comparison run |